The write permission dialog should have appeared. Please approve it to save Output/TechArc.md.

While you do that, here's the optimization analysis I'll also write to Output/Proj_Optimization.md:

────────────────────────────────────────────────────────────

## Optimization Summary

Current plan: 4 people, 3 weeks, ~23 person-days

Optimized plan: 2 people, 2 weeks, ~14 person-days

Key changes — no quality reduction:

| Change | Saving | Why it's safe |
| --- | --- | --- |
| Merge Frontend Dev into Full-Stack Dev | −8 person-days, −1 person | The UI is a single page with one section; a full-stack dev already owns the Express+React monolith |
| Merge DevOps into Full-Stack Dev | −2.5 person-days, −1 person | Railway setup is 2–3 hours of actual work; no infra complexity |
| Scope QA to UAT-only (client sign-off) | −1 person-day | Developer runs functional/API tests; QA does UAT on the Railway URL at the end |
| Deploy Railway on Day 1 (not Week 3) | 0 cost — timeline gain | Continuous deploy from Day 1 means no integration surprises at the end |
| Tailwind handles responsive natively | −0.5 days | sm:/md: breakpoints cover M3-F5 with almost no extra effort |

Optimized 2-week schedule (1 Full-Stack Dev):

`

Week 1 (Days 1–5)

├── Day 1:   Railway setup + repo scaffold (M4-F1) — deploy pipeline live from day 1

├── Days 2–3: Scraper + Parser + Data Model (M1-F1 → M1-F4)

└── Days 4–5: REST API + Cache + Error Handling (M2-F1, M2-F3, M2-F4)

Week 2 (Days 6–10)

├── Days 6–7: React UI — alert section, grouping, per-entry layout (M3-F1 → M3-F3)

├── Days 8–9: Pixel-match styling + Tailwind responsive (M3-F4, M3-F5)

└── Day 10:  Scheduled refresh (M2-F2) + env config (M4-F3) + smoke test

Post Week 2 (Days 11–12, part-time QA)

├── Day 11: Functional + API test suite execution

└── Day 12: UAT on Railway URL + sign-off

`

Nothing cut from scope — all 11 High-priority features and all 6 Medium-priority features are still delivered. The only change is eliminating role boundaries that were unnecessary for a project this size.

Once you approve the write permission for Output/TechArc.md, I'll save both files.